# Apex Customer 360

Prompt Library & Implementation Tracker

Demo Persona: Sarah Green, Financial Advisor

# Executive Summary

This document defines 58 prompts across 7 categories demonstrating 4 distinct access patterns for AI agent security. The demo showcases Okta XAA/ID-JAG, Auth0 Token Vault, and Google Cloud MCP OAuth integration.

Current Status: 16 of 58 prompts ready (28%)

## Implementation Status

| Category | Prompts | Ready | Status | Blocking Work |
| --- | --- | --- | --- | --- |
| 1. Internal MCP (XAA) | 10 | 10 | READY | None |
| 2. Salesforce (Token Vault) | 10 | 0 | PARTIAL | Data + Tools |
| 3. Google Calendar (Token Vault) | 10 | 0 | PARTIAL | Link + Tools |
| 4. BigQuery (MCP OAuth) | 10 | 0 | NOT STARTED | Full setup |
| 5. Cross-System | 8 | 0 | BLOCKED | Needs 2,3,4 |
| 6. Security Scenarios | 6 | 6 | READY | None |
| 7. Demo Storylines | 4 | 0 | PARTIAL | Needs 2,3,4 |

# Category 1: Internal MCP (Okta XAA)

Access Pattern: Okta XAA/ID-JAG  |  Data Source: Mock CRM  |  Status: READY

| ID | Prompt | Expected Behavior | Security Demo |
| --- | --- | --- | --- |
| 1.1 | Look up customer Alice Johnson | Returns Alice's profile, balance, status | XAA token flow |
| 1.2 | What's Bob Smith's account balance? | Returns Bob's balance ($15,420) | ID-JAG exchange |
| 1.3 | Show me Charlie Brown's information | ACCESS DENIED - compliance hold | FGA denial |
| 1.4 | List all my customers | Returns Alice + Bob (not Charlie) | Filtered by auth |
| 1.5 | Process a $500 payment for Alice | Auto-approved, payment processed | Low-value auto |
| 1.6 | Process a $5,000 payment for Bob | Logged and approved | Medium logging |
| 1.7 | Process a $15,000 payment for Alice | CIBA step-up required | CIBA push |
| 1.8 | Process $50,000 to Offshore Holdings LLC | DENIED - unverified recipient | Risk policy |
| 1.9 | Update Alice's phone to 555-1234 | Approved - has write permission | Write auth |
| 1.10 | Delete Bob's account | DENIED - insufficient privileges | Role denial |

# Category 2: Salesforce (Token Vault)

Access Pattern: Auth0 Token Vault  |  Data Source: Real Salesforce  |  Status: PARTIAL - OAuth done, needs data + tools

| ID | Prompt | Expected Behavior | Security Demo |
| --- | --- | --- | --- |
| 2.1 | Look up my client Marcus Thompson in Salesforce | Returns Marcus's contact record | Token Vault |
| 2.2 | What opportunities with Thompson Family Trust? | Returns $500K portfolio rebalancing | SF API call |
| 2.3 | Show me Elena Rodriguez's account details | Returns retirement planning account | Real CRM data |
| 2.4 | What's in my sales pipeline this quarter? | Lists 5 opportunities with stages | Aggregated query |
| 2.5 | Find all high-value clients over $1M | Returns Thompson, Williams | Filtered query |
| 2.6 | Create follow-up task for Marcus Thompson | Creates task in Salesforce | Write operation |
| 2.7 | Add a note to Chen Industries account | Creates note record | Write operation |
| 2.8 | What's the total value of my pipeline? | Calculates sum (~$1.7M) | Computed |
| 2.9 | Show opportunities closing this month | Filters by close date | Date query |
| 2.10 | Update Rodriguez opportunity to Negotiation | Updates opportunity | Write operation |

# Category 3: Google Calendar (Token Vault)

Access Pattern: Auth0 Token Vault  |  Data Source: Sarah's Calendar  |  Status: PARTIAL - OAuth done, needs link + tools

| ID | Prompt | Expected Behavior | Security Demo |
| --- | --- | --- | --- |
| 3.1 | What meetings do I have this week? | Lists 4+ calendar events | Token Vault |
| 3.2 | When is my next meeting with Marcus? | Returns specific event | Search attendee |
| 3.3 | Am I free tomorrow at 2pm? | Checks availability | Freebusy query |
| 3.4 | Schedule portfolio review with Marcus Friday 10am | Creates calendar event | Write operation |
| 3.5 | Move my Thursday meeting to Friday | Updates event | Update operation |
| 3.6 | Cancel my meeting with Elena Rodriguez | Deletes event | Delete operation |
| 3.7 | What client meetings next week? | Filters by keyword | Keyword search |
| 3.8 | Block off Monday morning for prep work | Creates focus time | Create operation |
| 3.9 | Show me all meetings in January | Lists January events | Date range |
| 3.10 | Add Elena to my Thursday meeting | Updates attendees | Attendee mgmt |

# Category 4: BigQuery (Google Cloud MCP)

Access Pattern: MCP OAuth 2.1  |  Data Source: BigQuery Dataset  |  Status: NOT STARTED

| ID | Prompt | Expected Behavior | Security Demo |
| --- | --- | --- | --- |
| 4.1 | What was Thompson's Q4 performance? | Returns quarterly metrics | BQ MCP OAuth |
| 4.2 | Show YTD returns across all portfolios | Aggregated performance | Complex query |
| 4.3 | Compare Rodriguez vs Thompson growth | Side-by-side comparison | Multi-record |
| 4.4 | What's my total AUM? | Sum of all portfolios | Aggregation |
| 4.5 | Clients with negative returns this quarter | Filtered by performance | Conditional |
| 4.6 | Project Chen portfolio for next quarter | ML-based forecast | BigQuery ML |
| 4.7 | Thompson transactions in December | Transaction history | Time filter |
| 4.8 | Calculate fee revenue from Williams Estate | Revenue calculation | Computed |
| 4.9 | Asset allocation for Patel account | Portfolio breakdown | Structured data |
| 4.10 | Risk score for each portfolio | Risk metrics | Analytics |

# Category 5: Cross-System Queries

Access Pattern: Multiple (Claude orchestrates)  |  Status: BLOCKED - Requires Categories 2, 3, 4

| ID | Prompt | Systems Used | Expected Behavior |
| --- | --- | --- | --- |
| 5.1 | Prepare me for my meeting with Marcus Thompson | SF + Cal + BQ | Contact + meeting + portfolio |
| 5.2 | Which clients need attention this week? | SF + BQ + Cal | Poor perf + no meetings |
| 5.3 | Send Marcus Q4 summary and schedule review | BQ + Cal + Email | Report + invite |
| 5.4 | What should I prioritize today? | Cal + SF + BQ | Meetings + opps + risks |
| 5.5 | Compare my top 3 clients' situations | SF + BQ | Client + performance |
| 5.6 | Draft talking points for Elena call | SF + BQ + Cal | History + perf + context |
| 5.7 | Find time to meet underperforming clients | BQ + Cal + SF | Filter + avail + contacts |
| 5.8 | Generate my weekly client report | SF + BQ + Cal | All clients, metrics, mtgs |

# Category 6: Security Scenarios

Purpose: Demonstrate security controls  |  Status: READY

| ID | Prompt | Security Control | Visual Feedback |
| --- | --- | --- | --- |
| 6.1 | Show me Charlie Brown's data | FGA - Compliance Hold | Red denial badge, audit log |
| 6.2 | Transfer $50K to Offshore Holdings LLC | Risk - Unverified Recipient | Payment blocked, reason |
| 6.3 | Delete the Thompson account | RBAC - Insufficient Privileges | Role-based denial |
| 6.4 | Process $15,000 payment for Alice | CIBA - Step-up Required | Push notification sim |
| 6.5 | Access system without logging in | Authentication Required | Redirect to Okta login |
| 6.6 | Approve pending CIBA (after timeout) | CIBA Timeout | Approval expired message |

# Salesforce Demo Data Specification

## Contacts (5 records)

| Name | Role | Account | Phone | Email |
| --- | --- | --- | --- | --- |
| Marcus Thompson | Primary Contact | Thompson Family Trust | 555-0101 | marcus@... |
| Elena Rodriguez | Account Holder | Rodriguez Retirement Fund | 555-0102 | elena.r@... |
| James Chen | CEO | Chen Industries | 555-0103 | jchen@... |
| Priya Patel | Account Holder | Patel Investment Account | 555-0104 | priya@... |
| Robert Williams | Trustee | Williams Estate | 555-0105 | rwilliams@... |

## Accounts (5 records)

| Name | Type | Value | Status | Industry |
| --- | --- | --- | --- | --- |
| Thompson Family Trust | High Net Worth | $2,400,000 | Active | Wealth Mgmt |
| Rodriguez Retirement Fund | Retirement | $850,000 | Active | Retirement |
| Chen Industries | Business | $1,200,000 | Active | Manufacturing |
| Patel Investment Account | Growth | $150,000 | Active | Technology |
| Williams Estate | Estate | $3,100,000 | Active | Estate Mgmt |

## Opportunities (5 records)

| Name | Account | Amount | Stage | Close Date |
| --- | --- | --- | --- | --- |
| Portfolio Rebalancing - Thompson | Thompson Family Trust | $500,000 | Proposal | Jan 15, 2025 |
| Retirement Rollover - Rodriguez | Rodriguez Retirement | $250,000 | Negotiation | Jan 30, 2025 |
| Business Succession - Chen | Chen Industries | $150,000 | Discovery | Feb 15, 2025 |
| Growth Portfolio - Patel | Patel Investment | $50,000 | Closed Won | Dec 15, 2024 |
| Estate Restructure - Williams | Williams Estate | $750,000 | Qualification | Mar 1, 2025 |

# Implementation Phases

## Phase 1: Account Linking (P0 - Today)

- Link Sarah's Google account to Auth0 Token Vault

- Link Sarah's Salesforce account to Auth0 Token Vault

- Verify tokens appear in Token Vault dashboard

## Phase 2: Salesforce Data (P1)

- Create 5 Contacts in Salesforce (see data spec)

- Create 5 Accounts in Salesforce

- Create 5 Opportunities in Salesforce

## Phase 3: Backend Token Vault Service (P1)

- Create token_vault_service.py

- Add Okta to Auth0 token exchange (CTE)

- Add Salesforce + Google token retrieval

- Update chat.py to use Token Vault

## Phase 4-5: MCP Tools (P1)

- Add Salesforce tools: get_contact, get_account, get_opportunity, create_task

- Add Calendar tools: list_events, create_event, update_event, delete_event

## Phase 6: Claude Tool Definitions (P1)

- Update TOOLS array in claude_service.py

- Update system prompt for tool selection

## Phase 7: BigQuery Setup (P2)

- Enable BigQuery API in Google Cloud

- Create dataset: apex_portfolios

- Create tables: portfolio_performance, transactions

- Configure BigQuery MCP server connection

# Credentials Quick Reference

## Deployed Services

| Service | URL |
| --- | --- |
| Frontend | https://okta-ai-agent-demo.vercel.app |
| Backend | https://okta-ai-agent-backend.onrender.com |
| MCP Server | https://okta-ai-agent-demo.onrender.com |

## Identity Providers

| Provider | Tenant | Key ID |
| --- | --- | --- |
| Okta | qa-aiagentsproducttc1.trexcloud.com | Agent: wlp8x98zcxMOXEPHJ0g7 |
| Auth0 | aisecuritydemo.us.auth0.com | Profile: tep_cJ6tzt5T8VXAFGJd |
| Google Cloud | apex-ai-agent-482400 | Sarah: sarah.green.apex@gmail.com |

Document maintained as living spec. Update after each phase completion.